## Slide 1: Design of Analog & Digital Data Acquisition System
Genesis Shadow Project
Unmesh Sameer Deshpande
Lakshmisha Gowda B
Asha N
Lakshmi Narayana S

## Slide 2
Introduction

## Slide 3: Project Highlights
Project Mentors
  BU Mentor: Jagdish Prasad Sahu
  GEA Mentor: Bhargav N
  GENESIS Track Code: 2009BLRMED01
Unmesh Sameer Deshpande
PS Number : 99002485
Lakshmi Narayana S
PS Number : 99002536
Lakshmisha Gowda B
PS Number : 99002625
Asha N
PS Number : 99002646

## Slide 4: Problem Statement
Design & Software Implementation of Analog & Digital Data Acquisition System

## Slide 5: Objectives
Requirements specifications
Detailed design calculations and schematics
Firmware Design, Flow Chart, Pseudo Code or Python Code

## Slide 6
Design

## Slide 7: System Block Diagram

## Slide 8
Implementation

## Slide 9: GUI for Configurator

## Slide 10: GUI for Configurator(Sine wave generator)

## Slide 11: GUI for Configurator(Inputs and ADC output )

## Slide 12: GUI for Display

## Slide 13
Weekly Progress

## Slide 14: Project Timeline
Sl.No | Tasks | Week 1 | Week 2 | Week 3 | Week 4 | Week 5
1. | Understanding the System |  |  |  |  | 
2. | Requirement Specifications |  |  |  |  | 
3. | Block Diagram |  |  |  |  | 
4. | Designing the algorithm |  |  |  |  | 
5. | Implementation of Project. |  |  |  |  | 
6. | Validating of project |  |  |  |  | 
7. | Submission of project and Report |  |  |  |  | 
Completed
Active
Yet to start

## Slide 15: Task Summary
Tasks during Week 1 and Week 2 (18-11-2020 to 28-11-2020) |  |  | 
Sl No | Tasks | Activity | Remarks
1 | Understanding the System | Exploring resources | 
 |  | Problem statement, Objectives | 
2 | Study on Concepts | Requirement Specification Document | 
 |  | Analog Filtering | 
 |  | Tkinter, Sockets | 
 |  | Signal Generator, Attenuator, ADC | 
3 | Documentation | Weekly report | 
 |  | Requirement Specification Document | 
Active
Completed

## Slide 16
Tasks during Week 3 and Week 4(30-11-2020 TO 12-12-2020) |  |  | 
Sl No | Tasks | Activity | Remarks
1 | Design | Designing main block diagram | 
 |  | Designing Software and Hardware block diagram. | 
2 | Study on Concepts | Signal Generator, Attenuator, ADC | 
 |  | Learning about Matplotlib, Sockets programming, Real time sine wave generator | 
 |  | Digital filters | 
 |  | Understanding Mathematical equations of the signals. | 
3 | Implementation | Design GUI for Configurator and Display | 
Completed
Active

## Slide 17
Tasks during Week 3 and Week 4 (30-11-2020 to 12-12-2020) |  |  | 
Sl No | Tasks | Activity | Remarks
4 | Documentation | Block Diagram documentation, Daily and Weekly reports | 
5 | Simulating the system | Implementation of individual components of the project | 
6 | Designing the Algorithm And implementing | Integration of the individual components of the project | 

## Slide 18
Thank you